## Slide 1
Summary of rank and mean for challenges faced by project manager in implementing green construction project
2. Summary of rank and mean for knowledge area and skills
Implement green building or green construction have been started in many developed countries. The construction of a green building can be part of an overall strategy for sustainable corporate growth. Green buildings are designed for optimum energy efficiency and constructed with a preference for natural, reclaimed, and recycled materials. According to Kubba (2010) in Hwang and Ng (2012), green buildings are designed for optimum energy consumptions and built with a preference for natural, reclaimed, and recycled materials.
ABSTRACT
INTRODUCTION
CONCLUSIONS AND RECOMMENDATION
CHALLENGES OF PROJECT MANAGER IN IMPLEMENTING GREEN CONSTRUCTION PROJECT
MOHAMAD ADHAM BIN MD AKIR (PB13090), MADAM ZARITH SUFIA BINTI AZLAN,SIR KHAIRUL FIRDAUS BIN ANUAR
BACHELOR OF PROJECT MANAGEMENT WITH HONORS
FACULTY OF INDUSTRIAL MANAGEMENT, UNIVERSITI MALAYSIA PAHANG
This thesis explained about Challenges of Project Manager in Implementing Green Construction Project which are higher costs for green construction practices and materials, technical difficulty during the construction process, risk due to different contract forms of project delivery, lengthy approval process for new green technologies and recycled materials, unfamiliarity with green technologies, and more time required to implement green construction practices on site. The objectives of this thesis are to identify challenges faced by project manager in implementing green construction project and to analyze knowledge area and skills required for project manager in implementing green construction project. Data was collected through distributing questionnaire by email and was analyzed using SPSS software. Descriptive analysis was used to identify challenges faced by project manager in implementing green construction project and to analyze knowledge area and skills required for project manager in implementing green construction project. From the finding, the highest mean and ranking of challenges, knowledge area and skills was determined. Researcher hope this research can be used by project manager in implementing green construction project.
To identify challenges faced by project manager in implementing green construction project.
To analyze knowledge area and skills required for project manager in implementing green construction project.
OBJECTIVE/S
RESULTS
Objectives of the study are accomplished whereby the challenges faced by project manager in implementing green construction project were being identified and the knowledge areas and skills required in implementing green construction project were being determined. To improve the reliability of this study, the scope of study should be expanded to other states and include other employees in construction especially who had experience in green building or green construction project.
The highest mean for challenges faced by project manager is unfamiliarity with green technology and the lowest mean and rank is lengthy approval process for new technology and recycled materials.
The highest mean for knowledge area is project quality management and the lowest mean is project scope management.
Leadership is the important skills required in implementing green construction project with highest mean and the less required skill is decision making with lowest mean.
What are the challenges faced by project manager in implementing green construction project?
What are knowledge area and skills required for project manager in implementing green construction project?
RESEARCH QUESTIONS
Rank | Challenges | Mean
1 | Unfamiliarity with green technologies | 4.025
2 | higher costs for green construction practices and materials | 3.63
3 | risk due to different contract forms of project delivery | 3.605
4 | more time required to implement green construction practices on site | 3.59
5 | technical difficulty during the construction process | 3.515
6 | lengthy approval process for new green technologies and recycled materials | 3.255
Rank | Knowledge Area | Mean
1 | Project Quality Management | 4.033
2 | Project Time Management | 3.863
3 | Project Communications Management | 3.853
4 | Project Human Resource Management | 3.643
5 | Project Cost Management | 3.620
6 | Project Stakeholder Management | 3.530
7 | Project Risk Management | 3.443
8 | Project Procurement Management | 3.343
9 | Project Integration Management | 3.427
10 | Project Scope Management | 3.117
Rank | Skills | Mean
1 | Leadership | 4.43
2 | Technical Skill | 4.42
3 | Delegation | 4.14
4 | Decision making | 3.99
Rank | Challenges | Mean
1 | Unfamiliarity with green technologies | 4.025
2 | higher costs for green construction practices and materials | 3.63
3 | risk due to different contract forms of project delivery | 3.605
4 | more time required to implement green construction practices on site | 3.59
5 | technical difficulty during the construction process | 3.515
6 | lengthy approval process for new green technologies and recycled materials | 3.255
Rank | Knowledge Area | Mean
1 | Project Quality Management | 4.033
2 | Project Time Management | 3.863
3 | Project Communications Management | 3.853
4 | Project Human Resource Management | 3.643
5 | Project Cost Management | 3.620
6 | Project Stakeholder Management | 3.530
7 | Project Risk Management | 3.443
8 | Project Procurement Management | 3.343
9 | Project Integration Management | 3.427
10 | Project Scope Management | 3.117
Rank | Skills | Mean
1 | Leadership | 4.43
2 | Technical Skill | 4.42
3 | Delegation | 4.14
4 | Decision making | 3.99
Research Method : Quantitative method
Research Instrument :Survey Questionnaire
Questionnaire Distribution: 80 set, 61 successfully returned.
Target respondent : Construction firm in Kuantan who had G7
Response rate: 76.25% from sample
METHODS
REFERENCES AND CITATION
Hwang, B.-G., & Ng, W. (2013). Are project manager ready for green construction? challenges, knowledge areas, and skills.
Hwang, B.-G., & Ng, W. J. (2012). Project management knowledge and skill for green construction : overcoming challenges. International Journal of Project Management.
Muir, B. (2005). Challenges Facing Today’s Construction Manager. University Of Delaware.
Mohamad Bohari, A., Skitmore, M., Xia, B., Teo, M., Zhang, X., & Adham, K. (2014). The path towards greening the Malaysian construction industry.
Arif, M., Egbu , C., Haleem , A., Kulonda, D., & Khalfan , M. (2008, August 30). State of green construction in India: drivers and challenges. Journal of Engineering, Design and Technology.
Kubba (2010) in Hwang and Ng (2012), green buildings are designed for optimum energy efficiency and constructed with a preference for natural, reclaimed, and recycled materials
In Hwang and Ng (2012) reported in Crawford (2000), input competencies refer to the knowledge and skills that a person brings to the job
Keyword: Green Construction Project, Challenges, Knowledge Area, Skills, Project Manager, PMBOK...